- Calculate the number of function points (F) in Gradient. Provide considerable details about how you counted the EIs, EOs, EQs, ILFs, and EIFs and some details about how you determined the complexity of each.

| Measure | # Simple | # Average | # Complex |
| --- | --- | --- | --- |
| EI | 16 | 0 | 0 |
| EO | 0 | 1 | 0 |
| EQ | 6 | 3 | 2 |
| ILF | 0 | 0 | 0 |
| EIF | 1 | 0 | 0 |

Total Weighted Direct Measures: 100

EIs were counted by totaling all possible sources of user input from the GUI, all of which were simple inputs. The only EO was the modal that displayed the final calculation. EQs were determined by counting the number of methods that had to perform some kind of calculation or call to another part of the system (i.e. not simple getters and setters). There were no ILFs as there was no internal static data the system referenced. The only EIF was the external template .grd file used to generate the GUI.

|  | Value Adjustment Factors | Score |
| --- | --- | --- |
| 1 | Does the system require reliable backup and recovery? | 0 |
| 2 | Are specialized data communications required? | 0 |
| 3 | Are there distributed processing functions? | 0 |
| 4 | Is performance critical? | 1 |
| 5 | Will the system run in an existing, heavily utilized operational environment? | 3 |
| 6 | Does the system require on-line data entry? | 0 |
| 7 | Does the on-line data entry require the input transaction to be built over multiple screens or operations? | 0 |
| 8 | Are the ILFs updated on-line? | 0 |
| 9 | Are the inputs, outputs, files or inquiries complex? | 2 |
| 10 | Is the internal processing complex? | 2 |
| 11 | Is the code to be designed to be reusable? | 3 |
| 12 | Are conversion and installation included in the design? | 0 |
| 13 | Is the system designed for multiple installations in different organizations? | 2 |
| 14 | Is the application designed to facilitate change and ease of use by the user? | 4 |

Total Value Adjustment Factors: 17

Total Function points: 100∙0.65+0.01∙17=82

- Discuss whether the actual number of lines of code (L) in Gradient is consistent with what one would expect based on your estimate of function points and the typical range of L/F for Java projects.

Across all gradient files written this semester, there were a total of 1,542 lines of code. Using L/F, the average was about 19 lines of code per function point. This average is consistent with the 15-150 range we would expect for a java project.

- Calculate the effort (E) in person-months using both the Albrecht and Gafney (1983) and Kemerer (1987) models. Call the first EAG and the second EK

EAG=-91.4+0.255∙82=-70.49

EK=-37.0+0.96∙82=41.72

- Discuss whether EAG and EK are sensible. Explain your answers.

EAG is not a sensible result as you can’t have put negative effort into a project. EK is more sensible, however, since both models are not meant for small projects, this value is likely not very accurate either.

- You should know how much effort your "organization" (i.e., you and I) devoted to the project (if I devoted 0.25 person-months to the design). Call this value (measured in person-months) EM (for the measured effort).

Average working month: 160 hours

Bernstein Hours: 160∙0.25=40 Hours

My Hours: 38 Hours

EM: 40+38160=0.4875 person-months

- Use EM and F to calculate an organization-specific "rule of thumb" (measured in function points per person month) that your organization could use in the future.

820.4875=168.2 Function Points / Person Month

- Estimate the cost (C) of developing Gradient from EM and a cost per person month of $20,000.

Cost: 0.4875∙20000=9750 dollars